Valentino Liaw

Mile 4, Jalan Kampung Kionsom Lama,

Inanam, 88450, Sabah.                                                                               11 April 2025

Encik,

PELANTIKAN SEBAGAI ENUMERATOR

Merujuk perkara di atas, saya ingin melantik Encik Valentino Liaw sebagai Enumerator untuk projek RMC0005 (PEMBANGUNAN SISTEM MAKLUMAT UNTUK PENGURUSAN EKOSISTEM PENYELIDIKAN DAN INOVASI DI UNIVERSITI MALAYSIA SABAH).

2.	Tempoh pelantikan merangkumi masa 10 minggu bermula dari 11 April 2025 sehingga 20 Jun 2025. Butiran kadar bayaran terdapat dalam Jadual 1.

Jadual 1. Kadar bayaran

| Kadar bayaran sejam (RM) | 25.00 |
| --- | --- |
| Jam bekerja sehari (jam) | 4 |
| Kadar bayaran harian (RM) | 100.00 |
| Hari bekerja seminggu (hari) | 5 |
| Jumlah bayaran mingguan (RM) | 500.00 |
| Jumlah minggu bekerja (minggu) | 10 |
| Jumlah bayaran untuk 10 minggu (RM) | 5,000.00 |

3.	Senarai skop tugasan adalah seperti di Lampiran 1 untuk rujukan Encik selanjutnya.

4.	Elaun sebanyak RM5,000.00 akan dibayar kepada Encik Valentino Liaw setelah tugas selesai dilaksanakan dari 11 April 2025 sehingga 20 Jun 2025.

Yang Ikhlas,

Dr. Ervin Gubin Moung

Ketua projek

Kod dan tajuk projek: RMC0005 (Pembangunan Sistem Maklumat untuk Pengurusan Ekosistem Penyelidikan dan Inovasi di Universiti Malaysia Sabah)

SCOPE OF WORK FOR ENUMERATOR MR. VALENTINO LIAW

(10 WEEKS: 11 APRIL 2025 – 20 JUN 2025)

### INTRODUCTION

During this ten-week engagement, the enumerator will assist the Research Management Centre (RMC) in the enhancement and optimization of the E-AKAUN financial management system. The role focuses on implementing user interface improvements, adding new functional features and ensuring data accuracy improvements to enhance the overall user experience and system reliability. The work is organized into three phases that align with system enhancement milestones.

### MILESTONE PHASES

| Phase | Calendar Window | Objectives | Key Tasks |
| --- | --- | --- | --- |
| Phase 1 - UI Enhancement | Weeks 1-3 (11 April - 1 May 2025) | Improve user interface and page loading | • Remove refresh prompts from rpt_financialstatementsummary.aspx • Implement auto-refresh on page load • Enhance c_selectgrant.aspx to separate owner/member projects • Test UI changes and document modifications |
| Phase 2 - Feature Development | Weeks 4-7 (2 May - 30 May 2025 | Add filtering capabilities and automated updates. | • Add negative balance filtering to grant_src.aspx • Create new EAKAUN and GRP9 balance columns • Configure search functionality and default settings • Set up Windows Task Scheduler for GRP9 data updates. |
| Phase 3 - Data Issues & Testing | Weeks 8-10 (31 May - 20 June 2025) | Fix data accuracy problems and finalize system. | • Investigate incorrect grant type labelling • Analyze negative EAKAUN balance causes • Test automated data processes • Prepare documentation and handover materials |

### DELIVERABLES

- Weekly Progress Reports - Status updates on completed tasks and upcoming work

- Modified System Files:

- Updated rpt_financialstatementsummary.aspx.vb

- Enhanced c_selectgrant.aspx

- Modified grant_src.aspx with new filtering

- Automated Update System - Windows Task Scheduler configuration for GRP9 data

- Issue Resolution Documentation - Reports on grant type and balance corrections

- Final Documentation Package (20 June 2025):

- Code modification summary

- User guide updates for new features

- Testing results

- System maintenance notes